Architecture and Implementation Plan — Payer Coding & Edit Intelligence Agent

This document presents the architecture, data contracts, and implementation steps for building the Enterprise-Grade Payer Revenue Cycle Management (RCM) Coding & Edit Intelligence Agent demonstrator.

We will build this system using the ADK 2.0 Graph-based Workflow API, replacing the sequential/linear orchestration with an explicit dependency graph of functional agents, robust de-identification guardrails, rule validation, LLM-based analysis, human-in-the-loop (HITL) gates, and compliance auditing.

User Review Required

IMPORTANT

- API Key Environment: The ADK workflow will execute using the configured AI Studio API Key (GOOGLE_GENAI_USE_VERTEXAI=False).

- FastAPI Port Conflicts: The current backend runs on port 8000. We must ensure no other local services occupy this port.

Open Questions

WARNING

Please review the following technical design choices before we begin coding:

- Ontology Data Source: Should the ADK agents read NCCI, MUE, LCD, and SNOMED references from the existing SQLite databases in backend/app/db/ (via standard SQLAlchemy sessions) or use in-memory dictionaries?

  - Proposed: Retrieve references directly from the existing backend/app/db/ database engines to preserve data consistency.

- HITL Interaction: When a claim triggers a human-in-the-loop audit (e.g., medical necessity denial or high risk), the ADK workflow will yield a RequestInput. How should the frontend dashboard display and resolve this?

  - Proposed: Return an AdjudicationResponse with status NEEDS_REVIEW and the human task details. The UI can display a review overlay allowing the user (acting as a "Claims Analyst") to click "Approve" or "Reject". This will trigger a POST /api/v1/human-review/action request to resume the agent workflow.

Architecture Design

1. Dependency Graph (ADK 2.0 Workflow Nodes)

The workflow begins at the START node with the raw intake claim payload and processes it through de-identification, entity extraction, parallel rules checks, remediation analysis, conditional human gates, communication composers, and final auditing.

Architecture and Implementation Plan — Payer Coding & Edit Intelligence Agent

This document presents the architecture, data contracts, and implementation steps for building the Enterprise-Grade Payer Revenue Cycle Management (RCM) Coding & Edit Intelligence Agent demonstrator.

We will build this system using the ADK 2.0 Graph-based Workflow API, replacing the sequential/linear orchestration with an explicit dependency graph of functional agents, robust de-identification guardrails, rule validation, LLM-based analysis, human-in-the-loop (HITL) gates, and compliance auditing.

User Review Required

IMPORTANT

- API Key Environment: The ADK workflow will execute using the configured AI Studio API Key (GOOGLE_GENAI_USE_VERTEXAI=False).

- FastAPI Port Conflicts: The current backend runs on port 8000. We must ensure no other local services occupy this port.

Open Questions

WARNING

Please review the following technical design choices before we begin coding:

- Ontology Data Source: Should the ADK agents read NCCI, MUE, LCD, and SNOMED references from the existing SQLite databases in backend/app/db/ (via standard SQLAlchemy sessions) or use in-memory dictionaries?

  - Proposed: Retrieve references directly from the existing backend/app/db/ database engines to preserve data consistency.

- HITL Interaction: When a claim triggers a human-in-the-loop audit (e.g., medical necessity denial or high risk), the ADK workflow will yield a RequestInput. How should the frontend dashboard display and resolve this?

  - Proposed: Return an AdjudicationResponse with status NEEDS_REVIEW and the human task details. The UI can display a review overlay allowing the user (acting as a "Claims Analyst") to click "Approve" or "Reject". This will trigger a POST /api/v1/human-review/action request to resume the agent workflow.

Architecture Design

1. Dependency Graph (ADK 2.0 Workflow Nodes)

The workflow begins at the START node with the raw intake claim payload and processes it through de-identification, entity extraction, parallel rules checks, remediation analysis, conditional human gates, communication composers, and final auditing.

Clean STP / ApprovedDenied / Needs ReviewSTARTCase Intake & IDP Node(IDP & PII Redaction)Ontology Normalization Node(ICD, CPT, HCPCS, SNOMED CT)ICD/CPT Validation AgentModifier Intelligence AgentNCCI/MUE Edit AgentMedical Necessity AgentProvider Coding Pattern AgentAdjudication Join Node(Merge Audits)Edit Remediation Agent(Auto-adjudicate or Flag)Communication Composer AgentHuman-in-the-Loop Routing AgentAudit & Evidence Agent(Compliance Report)

Agent Responsibility Matrix

Process Functional Agents

- ICD/CPT/HCPCS Validation Agent: Cross-references billing codes against clinical SOAP notes using an LLM. Checks for presence, coding alignment, and clinical accuracy.

- Modifier Intelligence Agent: Validates CPT modifier usage against patient encounter details and coding requirements.

- NCCI / MUE Edit Agent: Runs deterministic NCCI bundling edits and daily Medically Unlikely Edits (MUE) caps.

- Medical Necessity Coding Agent: Verifies billed CPT/HCPCS codes against Medicare Local Coverage Determinations (LCD) for the specified diagnosis codes.

- Provider Coding Pattern Agent: Computes risk and upcoding scores (e.g., Level 5 E/M visit distribution vs. peer benchmarks) using historical data.

- Edit Remediation Agent: Aggregates all validation findings, applies Claim Adjustment Reason Codes (CARC) / Remittance Advice Remark Codes (RARC), and suggests corrections.

Common Functional Agents

- Case Routing & Intake Agent (IDP): Redacts PII/PHI (names, SSN, DOB, phone, dates) using regex patterns, maps to a PseudoPatient token, and assigns a Case Reference ID.

- Ontology Normalization Agent: Resolves diagnoses, procedures, and symptoms to ICD-10, CPT, and SNOMED CT concepts.

- Matching & Entity Resolution Agent: Validates provider taxonomy (NPI) and member registration.

- Communication Composer Agent: Drafts provider remediation guides, explanation of benefits (EOB) summaries, or denial notices.

- Audit & Evidence Agent: Compiles the final compliance packet, including explainability logs, redaction checks, and agent traces.

- Human-in-the-Loop (HITL) Routing Agent: Escales adverse determinations, clinical mismatches, or high-dollar claims to a Claims Analyst role using ADK RequestInput.

Data Model & State Schema

The graph workflow operates on a shared Workflow State (validated via Pydantic schemas) to maintain session data across node steps.

Workflow Input Schema (ClaimIntakeRequest)

- patient_name: str

- dob: str

- ssn: str

- provider_name: str

- provider_npi: str

- claim_id: str

- soap_note: str

- lines: List[ClaimLine]

Workflow State Schema (WorkflowState)

- case_reference_id: str (generated Case ID)

- pseudo_patient_id: str (de-identified token)

- deidentified_soap_note: str (scrubbed notes)

- symptoms: List[dict] (extracted symptoms + SNOMED CT codes)

- audits: dict (records from process agents)

- adjudication: dict (overall status: PAID/DENIED/ADJUSTED, amounts)

- remediation_instructions: str (CARC/RARC mappings & corrections)

- draft_communication: str (compiled message)

- compliance_report: dict (auditing evidence packet)

- hitl_action_taken: str (analyst outcome)

Proposed Changes

Component 1: ADK Workflow Configuration

We will write the complete multi-agent graph in coding-edit-intel-agent/app/agent.py using Workflow.

[MODIFY] agent.py

- Import Workflow, LlmAgent, FunctionNode, JoinNode, START, and Event.

- Define Pydantic models for Input, Output, and State.

- Implement the functional agent nodes:

  - idp_node (redacts patient details, generates case ID)

  - ontology_node (extracts clinical terms, maps to SNOMED DB and codes)

  - icd_cpt_validation_node (LLM-based clinical correlation of codes to notes)

  - modifier_intelligence_node (identifies missing modifier -25 on E/M line)

  - ncci_mue_edit_node (checks procedure combinations and unit limits)

  - medical_necessity_node (checks LCD CPT vs ICD codes)

  - provider_pattern_node (audits provider risk levels based on peer averages)

  - remediation_node (aggregates reports and adjudicates)

  - hitl_routing_node (yields RequestInput for manual approval if claim has denials or high-risk flags)

  - composer_node (drafts EOB and provider communication letters)

  - audit_node (compiles final compliance records)

Component 2: Backend Integration

We will update the FastAPI server in backend/app/main.py to run the ADK 2.0 workflow rather than the previous mock/ad-hoc rules engine.

[MODIFY] main.py

- Import InMemoryRunner from google.adk.runners and app from app.agent (ADK app).

- Modify /api/v1/adjudicate to:

  - Initialize the InMemoryRunner with the ADK App.

  - Create a session via runner.session_service.create_session.

  - Execute runner.run_async with the claim input.

  - Collect events, inspect for RequestInput (if HITL is triggered), or return the final adjudication output.

- Add an endpoint /api/v1/human-review/action to resume execution (answering the HITL queue task).

Verification Plan

Automated Tests

We will add integration tests verifying the four core scenarios:

- Scenario 1 (Clean STP): Standard claim passes with zero denials, STP status, and compliance report.

- Scenario 2 (Coding Error / Remediation): Missing modifier -25 flagged, remediation letter drafted.

- Scenario 3 (Denial & Communication): Unrelated CPT code denied under LCD rules, denial letter composed.

- Scenario 4 (FWA / Provider risk): High-risk NPI audited and downcoded automatically.

Manual Verification

- Run the local backend API server:

bash

python backend/run.py

- Open index.html in the browser, select the live engine mode, and click "Run Validation Pipeline" for each preset case.

- Confirm that all visual nodes successfully transition based on the real ADK agent's logs and results.

Clean STP / ApprovedDenied / Needs ReviewSTARTCase Intake & IDP Node(IDP & PII Redaction)Ontology Normalization Node(ICD, CPT, HCPCS, SNOMED CT)ICD/CPT Validation AgentModifier Intelligence AgentNCCI/MUE Edit AgentMedical Necessity AgentProvider Coding Pattern AgentAdjudication Join Node(Merge Audits)Edit Remediation Agent(Auto-adjudicate or Flag)Communication Composer AgentHuman-in-the-Loop Routing AgentAudit & Evidence Agent(Compliance Report)

Agent Responsibility Matrix

Process Functional Agents

- ICD/CPT/HCPCS Validation Agent: Cross-references billing codes against clinical SOAP notes using an LLM. Checks for presence, coding alignment, and clinical accuracy.

- Modifier Intelligence Agent: Validates CPT modifier usage against patient encounter details and coding requirements.

- NCCI / MUE Edit Agent: Runs deterministic NCCI bundling edits and daily Medically Unlikely Edits (MUE) caps.

- Medical Necessity Coding Agent: Verifies billed CPT/HCPCS codes against Medicare Local Coverage Determinations (LCD) for the specified diagnosis codes.

- Provider Coding Pattern Agent: Computes risk and upcoding scores (e.g., Level 5 E/M visit distribution vs. peer benchmarks) using historical data.

- Edit Remediation Agent: Aggregates all validation findings, applies Claim Adjustment Reason Codes (CARC) / Remittance Advice Remark Codes (RARC), and suggests corrections.

Common Functional Agents

- Case Routing & Intake Agent (IDP): Redacts PII/PHI (names, SSN, DOB, phone, dates) using regex patterns, maps to a PseudoPatient token, and assigns a Case Reference ID.

- Ontology Normalization Agent: Resolves diagnoses, procedures, and symptoms to ICD-10, CPT, and SNOMED CT concepts.

- Matching & Entity Resolution Agent: Validates provider taxonomy (NPI) and member registration.

- Communication Composer Agent: Drafts provider remediation guides, explanation of benefits (EOB) summaries, or denial notices.

- Audit & Evidence Agent: Compiles the final compliance packet, including explainability logs, redaction checks, and agent traces.

- Human-in-the-Loop (HITL) Routing Agent: Escales adverse determinations, clinical mismatches, or high-dollar claims to a Claims Analyst role using ADK RequestInput.

Data Model & State Schema

The graph workflow operates on a shared Workflow State (validated via Pydantic schemas) to maintain session data across node steps.

Workflow Input Schema (ClaimIntakeRequest)

- patient_name: str

- dob: str

- ssn: str

- provider_name: str

- provider_npi: str

- claim_id: str

- soap_note: str

- lines: List[ClaimLine]

Workflow State Schema (WorkflowState)

- case_reference_id: str (generated Case ID)

- pseudo_patient_id: str (de-identified token)

- deidentified_soap_note: str (scrubbed notes)

- symptoms: List[dict] (extracted symptoms + SNOMED CT codes)

- audits: dict (records from process agents)

- adjudication: dict (overall status: PAID/DENIED/ADJUSTED, amounts)

- remediation_instructions: str (CARC/RARC mappings & corrections)

- draft_communication: str (compiled message)

- compliance_report: dict (auditing evidence packet)

- hitl_action_taken: str (analyst outcome)

Proposed Changes

Component 1: ADK Workflow Configuration

We will write the complete multi-agent graph in coding-edit-intel-agent/app/agent.py using Workflow.

[MODIFY] agent.py

- Import Workflow, LlmAgent, FunctionNode, JoinNode, START, and Event.

- Define Pydantic models for Input, Output, and State.

- Implement the functional agent nodes:

  - idp_node (redacts patient details, generates case ID)

  - ontology_node (extracts clinical terms, maps to SNOMED DB and codes)

  - icd_cpt_validation_node (LLM-based clinical correlation of codes to notes)

  - modifier_intelligence_node (identifies missing modifier -25 on E/M line)

  - ncci_mue_edit_node (checks procedure combinations and unit limits)

  - medical_necessity_node (checks LCD CPT vs ICD codes)

  - provider_pattern_node (audits provider risk levels based on peer averages)

  - remediation_node (aggregates reports and adjudicates)

  - hitl_routing_node (yields RequestInput for manual approval if claim has denials or high-risk flags)

  - composer_node (drafts EOB and provider communication letters)

  - audit_node (compiles final compliance records)

Component 2: Backend Integration

We will update the FastAPI server in backend/app/main.py to run the ADK 2.0 workflow rather than the previous mock/ad-hoc rules engine.

[MODIFY] main.py

- Import InMemoryRunner from google.adk.runners and app from app.agent (ADK app).

- Modify /api/v1/adjudicate to:

  - Initialize the InMemoryRunner with the ADK App.

  - Create a session via runner.session_service.create_session.

  - Execute runner.run_async with the claim input.

  - Collect events, inspect for RequestInput (if HITL is triggered), or return the final adjudication output.

- Add an endpoint /api/v1/human-review/action to resume execution (answering the HITL queue task).

Verification Plan

Automated Tests

We will add integration tests verifying the four core scenarios:

- Scenario 1 (Clean STP): Standard claim passes with zero denials, STP status, and compliance report.

- Scenario 2 (Coding Error / Remediation): Missing modifier -25 flagged, remediation letter drafted.

- Scenario 3 (Denial & Communication): Unrelated CPT code denied under LCD rules, denial letter composed.

- Scenario 4 (FWA / Provider risk): High-risk NPI audited and downcoded automatically.

Manual Verification

- Run the local backend API server:

bash

python backend/run.py

- Open index.html in the browser, select the live engine mode, and click "Run Validation Pipeline" for each preset case.

- Confirm that all visual nodes successfully transition based on the real ADK agent's logs and results.

Implementation Plan: Make coding-edit-intel-agent Ambient

Make the coding-edit-intel-agent agent ambient (event-driven) by setting up a local FastAPI service that processes Pub/Sub trigger messages, normalizes subscription paths, and is configured correctly in pyproject.toml and a Makefile.

Proposed Changes

Configuration & Package Dependencies

[MODIFY] pyproject.toml

- Add "fastapi>=0.110.0" and "uvicorn>=0.28.0" to the dependencies list.

Application Logic

[NEW] fast_api_app.py

- Create a new file app/fast_api_app.py.

- Configure standard Python logging for console logs.

- Retrieve/build the FastAPI app using get_fast_api_app from google.adk.cli.fast_api with:

  - agents_dir targeting the coding-edit-intel-agent root directory.

  - web=False (ambient agent, no interactive chat UI).

  - trigger_sources=["pubsub"] (Pub/Sub driven).

  - otel_to_cloud=False (disable cloud tracing / OTEL export).

- Implement PubSubNormalizeMiddleware to normalize the Pub/Sub fully-qualified subscription path down to its short name (e.g. from projects/project-id/subscriptions/sub-name to sub-name).

- Add the middleware to the FastAPI application.

- Expose the /feedback route to collect and log feedback using standard Python logging.

- Set up the execution block to run the app using uvicorn on port 8080.

Build & Execution Automation

[NEW] Makefile

- Create a Makefile in the project root with the following targets:

  - install: Runs agents-cli install (wraps uv sync).

  - playground: Runs agents-cli playground to open the local development playground.

  - run: Runs the FastAPI server locally (uv run python -m app.fast_api_app).

Verification Plan

Automated Steps

- Run uv sync to update the dependencies.

- Run uv run python -m app.fast_api_app and verify it starts up successfully on port 8080.

Manual Verification

- Send a mock HTTP POST request simulating a Pub/Sub trigger message to http://localhost:8080/trigger/pubsub with a fully-qualified subscription name:

bash

Invoke-RestMethod -Uri "http://localhost:8080/trigger/pubsub" -Method Post -Body '{"message": {"data": "eyJjbGFpbV9pZCI6ICJDMSJ9"}, "subscription": "projects/my-project/subscriptions/my-subscription"}' -Headers @{"Content-Type"="application/json"}

- Verify that the middleware extracts "my-subscription" and logs: Normalized subscription path 'projects/my-project/subscriptions/my-subscription' to 'my-subscription'.

Walkthrough: Ambient coding-edit-intel-agent

I have stood up the coding-edit-intel-agent as a local event-driven (ambient) web service. Below is a summary of the changes made and how they were verified.

Changes Made

1. Dependency Configurations

- pyproject.toml: Added "fastapi>=0.110.0", "uvicorn>=0.28.0", and "sqlalchemy==2.0.51" (ensuring sqlalchemy is correctly pinned so it can be resolved offline/cached).

2. Ambient Web Service Implementation

- app/fast_api_app.py: Created a new FastAPI application using the ADK get_fast_api_app function:

  - Passed web=False to disable the chat UI.

  - Set trigger_sources=["pubsub"] to enable the Pub/Sub push trigger endpoint.

  - Set otel_to_cloud=False to disable Cloud Trace/Logging exporting.

  - Configured standard Python console logging using logging.basicConfig.

  - Added a PubSubNormalizeMiddleware that automatically intercepts Pub/Sub trigger requests to /trigger/pubsub and normalizes the fully-qualified subscription path down to the subscription's short name (e.g. from projects/my-project/subscriptions/my-subscription to my-subscription).

  - Added a /feedback POST endpoint to log user feedback.

3. Agent Execution Logic Fixes

- app/agent.py:

  - Updated idp_node to safely extract and unwrap nested Pub/Sub trigger payloads (which are sent inside a {"data": ...} wrapper).

  - Fixed a workflow context bug where composer_agent expected hitl_action_taken in the context state, which would crash clean STP claims because they bypassed the human review node. Initialized a default hitl_action_taken = "None (Clean STP)" in the event state returned by remediation_node.

4. Build & Execution Automation

- Makefile: Created a new Makefile with the following targets:

  - install: Install agent dependencies using agents-cli install.

  - playground: Open the local ADK developer playground.

  - run: Start the ambient FastAPI server (uv run python -m app.fast_api_app).

Verification Results

- Started the FastAPI server:

bash

uv run python -m app.fast_api_app

The server successfully started up on port 8080 and listened for Pub/Sub push requests.

- Sent a mock Pub/Sub POST request containing a de-identified claim payload:

powershell

Invoke-RestMethod -Uri "http://localhost:8080/apps/app/trigger/pubsub" -Method Post -Body '{"message": {"data": "eyJwYXRpZW50X25hbWUiOiJKb2huIiwgImRvYiI6IjAxLzAxLzIwMDAiLCAic3NuIjoiMTIzIiwgInByb3ZpZGVyX25hbWUiOiJEci4gU21pdGgiLCAicHJvdmlkZXJfbnBpIjoiNDU2IiwgImNsYWltX2lkIjoiQzEiLCAic29hcF9ub3RlIjoiTXkgbm90ZSIsICJsaW5lcyI6IFtdfQ=="}, "subscription": "projects/my-project/subscriptions/my-subscription"}' -Headers @{"Content-Type"="application/json"}

- Verified the console logs confirmed correct normalization of the subscription name:

2026-06-26 14:02:06,675 - __main__ - INFO - Normalized subscription path 'projects/my-project/subscriptions/my-subscription' to 'my-subscription'

2026-06-26 14:02:06,679 - google_adk.google.adk.cli.trigger_routes - INFO - Pub/Sub trigger: subscription=projects/my-project/subscriptions/my-subscription, messageId=None

- Verified that the agent workflow ran and successfully returned status: success.

# Example Trigger Commands

Here are the commands to trigger the Pub/Sub endpoint on port 8080.

The data payload contains a base64-encoded ClaimIntakePayload (including a sample patient, SOAP note, NPI, and claim lines). The subscription path is fully-qualified (projects/my-project/subscriptions/my-subscription) to test the middleware normalization down to my-subscription.

For Windows PowerShell:

powershell

Invoke-RestMethod -Uri "http://localhost:8080/apps/app/trigger/pubsub" -Method Post -Body '{

"message": {

"data": "eyJwYXRpZW50X25hbWUiOiAiSm9obiBEb2UiLCAiZG9iIjogIjA1LzEyLzE5ODUiLCAic3NuIjogIjAwMC0xMi0zNDU2IiwgInByb3ZpZGVyX25hbWUiOiAiQWNtZSBIZWFsdGhjYXJlIiwgInByb3ZpZGVyX25waSI6ICIxMjM0NTY3ODkwIiwgImNsYWltX2lkIjogIkNMQUlNMTAwMSIsICJzb2FwX25vdGUiOiAiU3ViamVjdGl2ZTogUGF0aWVudCByZXBvcnRzIGxvd2VyIGJhY2sgcGFpbiBzaW5jZSBsaWZ0aW5nIGhlYXZ5IGJveGVzIHllc3RlcmRheS4gT2JqZWN0aXZlOiBNaWxkIHRlbmRlcm5lc3Mgb3ZlciBsdW1iYXIgc3BpbmUsIG5vIG5ldXJvbG9naWNhbCBkZWZpY2l0cy4gQXNzZXNzbWVudDogQWN1dGUgbG93IGJhY2sgc3RyYWluLiBQbGFuOiBQcmVzY3JpYmVkIHJlc3QgYW5kIGlidXByb2Zlbi4iLCAibGluZXMiOiBbeyJjcHQiOiAiOTkyMTMiLCAiaWNkIjogIk01NC41IiwgInVuaXRzIjogMSwgIm1vZGlmaWVyIjogIiIsICJjaGFyZ2UiOiAxNTAuMH1dfQ=="

},

"subscription": "projects/my-project/subscriptions/my-subscription"

}' -Headers @{"Content-Type"="application/json"}

For Git Bash / WSL / Linux:

bash

curl -X POST "http://localhost:8080/apps/app/trigger/pubsub" \

-H "Content-Type: application/json" \

-d '{

"message": {

"data": "eyJwYXRpZW50X25hbWUiOiAiSm9obiBEb2UiLCAiZG9iIjogIjA1LzEyLzE5ODUiLCAic3NuIjogIjAwMC0xMi0zNDU2IiwgInByb3ZpZGVyX25hbWUiOiAiQWNtZSBIZWFsdGhjYXJlIiwgInByb3ZpZGVyX25waSI6ICIxMjM0NTY3ODkwIiwgImNsYWltX2lkIjogIkNMQUlNMTAwMSIsICJzb2FwX25vdGUiOiAiU3ViamVjdGl2ZTogUGF0aWVudCByZXBvcnRzIGxvd2VyIGJhY2sgcGFpbiBzaW5jZSBsaWZ0aW5nIGhlYXZ5IGJveGVzIHllc3RlcmRheS4gT2JqZWN0aXZlOiBNaWxkIHRlbmRlcm5lc3Mgb3ZlciBsdW1iYXIgc3BpbmUsIG5vIG5ldXJvbG9naWNhbCBkZWZpY2l0cy4gQXNzZXNzbWVudDogQWN1dGUgbG93IGJhY2sgc3RyYWluLiBQbGFuOiBQcmVzY3JpYmVkIHJlc3QgYW5kIGlidXByb2Zlbi4iLCAibGluZXMiOiBbeyJjcHQiOiAiOTkyMTMiLCAiaWNkIjogIk01NC41IiwgInVuaXRzIjogMSwgIm1vZGlmaWVyIjogIiIsICJjaGFyZ2UiOiAxNTAuMH1dfQ=="

},

"subscription": "projects/my-project/subscriptions/my-subscription"

}'